# Corne Arcane OLED System — Implementation Roadmap

Stage-gated path from the known-good keyboard to a synchronized ambient spell world

ROADMAP 0.1 | 10 JULY 2026 | BUILD ONLY ONE UNCERTAINTY CLASS AT A TIME

# Roadmap policy

Each milestone must leave a flashable, testable state and a clear rollback path. Compilation is not acceptance. A milestone passes only after physical keyboard testing with USB on the left half, TRRS connected while unpowered, both halves typing, OLED behavior observed, and the prior stable keymap still recoverable.

BRANCH DISCIPLINE griffin remains the recovery baseline. griffin_anim contains firmware-only world and animation work while retaining Vial. griffin_hostoled is reserved for custom Raw HID experiments with VIA/Vial disabled after the intended layout has been captured statically.

# M0 — Baseline capture and instrumentation

Goal. Establish reproducibility before changing the display engine.

## Build

• Back up griffin and griffin_anim.

• Export the live Vial layout and record physical thumb and layer assignments.

• Record current keymap.c, rules.mk, config.h, firmware artifact names, and binary sizes.

• Confirm the exact OLED orientation, master/offhand behavior, timeout behavior, and known-good flash commands.

• Add only lightweight counters needed for later testing: simulation ticks, snapshots sent, stale packets, and render intervals.

## Acceptance gate

• Both halves type under the stable build.

• The animation branch compiles and flashes independently.

• A timestamped backup and rollback command are written down.

# M1 — Actor renderer and physical-side proof

Goal. Prove readable actors and side ownership without shared combat.

## Build

• Render a wizard silhouette on each OLED using a shared sprite and pose API.

• Observe accepted physical key events and trigger a local cast pose on the originating half.

• Keep rendering out of the key callback; the callback only records an event.

• Test idle, cast, and recovery poses plus OLED timeout and wake.

## Acceptance gate

• Left physical keys affect only the left wizard; right physical keys affect only the right wizard.

• Normal typing remains correct and responsive.

• Both silhouettes remain readable at actual OLED size.

# M2 — Deterministic world loop

Goal. Build one authoritative simulation before adding split spectacle.

## Build

• Introduce a fixed integer simulation tick, initially around 25 Hz.

• Separate simulation state from presentation state.

• Consume a bounded event queue outside the key-processing path.

• Render from a stable world snapshot rather than mutating state during drawing.

## Acceptance gate

• Changing OLED render cadence does not change actor timing or outcomes.

• No dynamic allocation is used in the update path.

• Long typing bursts do not overflow silently; overflow behavior is explicit and harmless.

# M3 — Split snapshot proof

Goal. Synchronize a minimal world state before projectiles.

## Build

• Define a compact packet with protocol version, sequence, world tick, poses, health, shield, and flags.

• Master sends periodic snapshots; slave accepts only current-session, newer sequences.

• Slave shows a small stale-link presentation marker when snapshots stop.

• Test disconnect, reconnect, missed packet, OLED sleep, and wake.

## Acceptance gate

• Both OLEDs agree after packet loss and reconnect.

• A stale packet cannot roll state backward.

• The keyboard continues typing if display synchronization fails.

# M4 — First cross-screen spell

Goal. Prove the core illusion with one bounded carrier.

## Build

• Add one active spell slot per wizard.

• Use normalized battlefield progress from 0 to 255.

• Render the spell on the correct OLED as it crosses the virtual midpoint and physical gap.

• Add one impact outcome and one simple shield/deflect outcome.

## Acceptance gate

• A single cast travels cleanly across both screens.

• Impact and shield results are decided only by the master.

• The slave recovers visually from a missed event using the next snapshot.

# M5 — Lifecycle and roster

Goal. Add consequence without creating a competitive game.

## Build

• Add five-step health or an equivalent small health state.

• Implement hit, collapse, protected/downed, medic removal, replacement, and slow regeneration.

• Use shared pose topology and cosmetic masks for roster variants.

• Keep the opposing wizard active during replacement.

## Acceptance gate

• No permanent win or dead-end state exists.

• Replacement is visually clear but short enough for ambient use.

• Roster art does not multiply firmware complexity unnecessarily.

# M6 — Noita-inspired spell builder

Goal. Introduce compositional recipes after the world outcomes are stable.

## Build

• Group physical key events into a small ingredient vocabulary such as row class, cadence, repetition, and alternation.

• Build spells from emitter, element, modifier, payload, and shallow trigger tags.

• Keep one active spell per wizard and close recipes after a short count or inactivity window.

• Allow obscurity and surprise, but keep simulation deterministic and bounded.

## Acceptance gate

• The same recipe produces the same base spell.

• Typing never waits for recipe resolution.

• Stress tests cannot create unbounded chains, projectile growth, or queue starvation.

# M7 — Layer-key scrying overlay

Goal. Add the deliberate dense-information gesture.

## Build

• Implement an explicit chord state machine: idle, first held, pending, active, selection, cancelled until release.

• Detect physical layer positions rather than emitted keycodes.

• Render the temporary overlay above the continuing world.

• Start with concise state only: layer, host status, notification count, and optional scene selector.

## Acceptance gate

• Normal layer rolls do not activate the overlay.

• Release returns to the unchanged scene.

• The overlay remains readable without becoming a persistent dashboard.

# M8 — Host heartbeat and semantic protocol

Goal. Prove host enrichment on the isolated host branch.

## Build

• Capture the intended layout statically, then disable VIA/Vial for griffin_hostoled.

• Implement versioned Raw HID messages with sequence and daemon session ID.

• Add heartbeat, scene class, and one synthetic notification message.

• Firmware clears external context and returns to the duel when heartbeat expires.

## Acceptance gate

• Daemon absence or crash never breaks the firmware scene.

• Malformed packets are ignored and counted.

• A restarted daemon cannot be confused with delayed packets from the prior session.

# M9 — Arcane archive browser scene

Goal. Add the first application-aware world without deep browser integration.

## Build

• Host maps the focused application into a small app-class vocabulary.

• Browser focus selects the archive scene; loss of focus returns through normal scene arbitration.

• Use only a coarse activity pulse at first. Defer scroll, click, tab, and page events.

## Acceptance gate

• Scene changes are stable across focus changes.

• No browser extension is required.

• The wizards remain part of the fiction rather than disappearing into a generic status screen.

# M10 — Notification policy and adapters

Goal. Integrate useful events behind a host policy layer.

## Build

• Start with synthetic events, then terminal command completion while unfocused.

• Add desktop notification mirroring only after deduplication, redaction, expiry, and rate limiting work.

• Firmware receives normalized category, priority, count, age, and persistence fields.

• Normal alerts intrude briefly; critical alerts may persist under explicit policy.

## Acceptance gate

• Repeated events aggregate instead of replaying continuously.

• Message bodies and private text are not required by firmware.

• Notification traffic cannot starve scene or split updates.

# M11 — Polish, diagnostics, and expansion

Goal. Harden the engine before adding more worlds.

## Build

• Tune brightness, timeout, fade, static-element variation, and wake behavior.

• Create deterministic replay traces for recipe and combat regression testing.

• Build a desktop previewer for two 128x32 canvases and the physical gap.

• Add more app classes, spells, actors, and dense scrying pages only after resource and timing measurements.

## Acceptance gate

• Long idle and suspend cycles recover cleanly.

• Firmware size and timing remain within measured budgets.

• The stable branch still provides a fast recovery path.

# Standard test and rollback protocol

1. Back up the current keymap directory before modifying it.

2. Change one subsystem or one uncertainty class at a time.

3. Run a clean compile and verify that the artifact name matches the intended keymap and rp2040_ce converter.

4. Power down before connecting or disconnecting TRRS. Flash halves separately using the left and right UF2 split targets.

5. Reassemble with TRRS connected and USB into the left half only. Test both halves before opening Vial or starting the host daemon.

6. If typing, split behavior, or boot reliability changes, stop display work and flash the last known-good artifact.

7. Record the result, including failures. Do not layer a workaround over an unexplained regression.